| Project assignments | | | |
| --- | --- | --- | --- |
| People Name | Drop-downs Role | Deadline | Sub Tasks |
| [Dimeth](mailto:dimeth.nouicer.research@gmail.com) | Paper writing | **Abstract submission deadline:** May 11, 2025 AoE  **Full paper submission deadline:** May 15, 2025 AoE | * Write intro May 1st * Write literature review May 1st * Write Models description part May 1st * Write results May 11 |
| [diallo.souleymane1@uam.edu.sn](mailto:diallo.souleymane1@uam.edu.sn) | DQN-GNN Model | May 1st 2025 Full EVRP Model with GNN component | 1. DQN for EVRP 2. Add GNN |
| [habibiimen454@gmail.com](mailto:habibiimen454@gmail.com) | Policy Gradient Model | May 1st 2025 Full EVRP Model with GNN component | 1. Policy Gradient for EVRP 2. Add GNN |
| [mame.d.diouf@aims-senegal.org](mailto:mame.d.diouf@aims-senegal.org) | Reinforce Attention Model | May 1st 2025 Full code working | 1. Working code for EVRP 2. Help add Attention to souleymane DQN |
| [jeremie@aims.ac.za](mailto:jeremie@aims.ac.za) | Attention Model | April 27 2025 Full EVRP Model | Attention model for EVRP |
| [elie.mulamba5@gmail.com](mailto:elie.mulamba5@gmail.com) | Xai Model | May 1st 2025 Full EVRP Model with GNN component | 1. Add XAI to jeremie attention 2. Add XAI to DQN souleymane 3. Add XAI to Imen policy gradient |